## Slide 1
Test Approach Document
Project Name: Network Token
Name | Roles
Ravi Kumar Battula | Director
Gaurav Srikant Mokhasi | Technical Program Manager
Suman Biswas | Director
Asha Siva Venkata | Scrum Master
Sriram Sethumadhavan | QA Lead
Document Approver(s)

## Slide 2
1. Test Scope
The test scope will include new functionalities as listed in the Requirements Specification for Network Token, known functionalities that are currently documented and additional test scope identified by the Test Team post impact analysis. The focus of the testing will be on the new features and functionality:
Customer Profile creation from Apple Pay and Android Pay transaction API.
Customer Payment Profile creation from Apple Pay and Android Pay fields from below APIs
Creation of an Apple Pay Transaction
Creation of Android Pay Transaction
Creation of Customer Profile
Creation of Customer Payment Profile
Creation of Customer Profile from a Transaction
Displaying default payment profile indicator in GetCustomerProfile API.
Displaying default shipping profile indicator in GetCustomerProfile API.
Testing will cover the functional testing of the new features being released and regression testing of existing impacted features.
Note: The scope may change post impact analysis as more impact areas are identified.
Pg-3

## Slide 3
The testing approach for this release shall be done in a fashion that will accommodate the current functionality in Network token project Enhancements being developed in Authorize.net involving changes to APIs, XML request bodies and database changes. Testing will cover functional testing for the changes through the use of SOAP API testing tools. This will validate base functions of the new code as it relates to the standards of pre-existing and new features.
2. Testing Approach
2. 1 Test Types :
Pg-4
1.1 System:
System testing is the process of testing an integrated system to verify that it meets specified requirements. This testing will determine if the results generated by information systems and their components are accurate and that the system performs according to specifications.
Implementation approach: The objective of system testing is to verify the implementation of the newly designed items, and their interaction with the existing functions.
Contd..

## Slide 4
End to end flow to be tested for modules/APIs for which enhancement changes have been made.
Automated regression test suite to be executed for regression of pre-existing features.
Test cases and application areas not covered by automated regression suite to be impact analyzed. Impacted test cases to be included in the manual testing suite and to be executed.
Impact analysis to be done by QA team with assistance by Dev team.
Exploratory and ad-hoc testing to be performed to identify further areas of impact.
Test case creation and development will be completed in parallel.
Test scripts will be structured to give a full range of coverage to the converted functions in both a Positive and Negative fashion, simulating what a potentially unfamiliar or familiar user might do during use. Positive test cases will reflect that the application functions as expected and described in the BRD. Negative test cases are tests that exercise the limits and boundaries outside the expected designs. The results of this testing verify the stability for the application and its components.
System Testing would include:
a. Functional Testing – SOAP API testing, ad-hoc testing and exploratory testing.
b. Grey Box Testing- Making changes to data in database and with in depth understanding of application verifying the results to be as expected.
Tools:
Rally -User stories documented in Rally.Test Cases and Defects/Bugs to be documented in Rally and to be interlinked to each other and User story.
Dots website , labwebapps and RDP for working with servers.
Contd..
Pg-5

## Slide 5
1.3 Security:
Implementation approach: Test team will verify the vulnerability of application using methods - SQL injection , URL manipulation using http request tools and Cross Site Scripting.
1.4 Automation:
Automation test suite to be updated with enhancements to pre-existing scripts and creation of new scripts where required. Scripts to be reviewed and sign off given by VISA Test team. Additionally, these scripts are to be updated to Regression suite. Visual studio to be used as automation IDE. C# is used for scripting with inbuilt Post and Get libraries used for API calls.
1.4 Regression:
Implementation approach: The Test Team will do a pass through of all the test scripts that were developed for the project. Test scripts from regression suite to be included and executed post impact analysis. Automated regression test suite, including newly developed scripts, to be executed for defect fixes impact verification. Automation regression suite and BVT to also be executed on Stage environment after deployment.
Pg-6

## Slide 6
4. Test Deliverables
Deliverable | Available for Review | Team Responsible
Test Plan | TBD | Infosys QA Team
Test Cases | TBD | Infosys QA Team
Test Automation Scripts | TBD | Infosys QA Team
Test Results / Reports | TBD | Infosys QA Team
Pg-8

## Slide 7
5. Assumptions and Dependencies
Documents used to prepare this test strategy (BRD for Net Token, User stories in Rally) are complete, accurate and up to date.
Unit testing has been completed prior to each development turnover.
The QA environment will be available and fully functional prior the first development turnover.
No Unit testing & QA testing required for GitHub SDK libraries updating. VISA team will verify the changes made by Infosys Dev team.
Visa Checkout is not in-scope of Unit Testing and QA Testing.
Apple Pay and Android Pay - single "blob" can be used for multiple transactions.
Android Pay “blob” creation steps to be provided for
Changes in requirements if any would be included in subsequent estimations.
QA tray installation files and VB script for LabWebAPP run to be provided by VISA QA team.
Pg-9