## Slide 1
Test Strategy Document
Project Name: Voice of Customer
The Test Strategy Document is a living document that is created in the project’s Requirements Definition phase, after the Requirements have been specified. The Test Strategy document describes the scope, approach, resources and schedule for the testing activities of the project. This includes defining what will be tested, who will perform testing, how testing will be managed, and the associated risks and contingencies. The Test Strategy document is maintained throughout the life of a project.

## Slide 2
Test Scope
The Voice of Customer enhancements are being released to bring more features to the user to search for transactions and browse through transaction history.
Testing will cover the functional testing of the new features being released and regression testing of existing features.
Functionality for this release is detailed in the Business Requirements specifications documents.
Installation will be tested on the different platforms as described in the Requirements Specification. To be checked.
The testing for this will cover the installation on these platforms, as well as a set of critical functions to determine that the code will work on all platforms. To be checked.

## Slide 3
Limitations and Exclusions

## Slide 4
The testing approach for this release shall be done in a fashion that will accommodate the current functionality in Voice of Customer Enhancements being developed for ANET on transaction search and transaction archive download areas. Testing will cover functionality testing for the changes through the use of the user interface. This will validate base functions of the new code as it relates to the standards of pre-existing and new features.
Testing Approach
1. Test Types :
1.1 Unit :
Unit testing is testing performed to determine that individual program modules perform per the design specifications.
Owners: Corresponding Lead Developers.
Implementation Approach: At the discretion of the Developer
Tools/Techniques: Automated Unit tests.
                Contd....

## Slide 5
1.2 System:
System testing is the process of testing an integrated system to verify that it meets specified requirements. This testing will determine if the results generated by information systems and their components are accurate and that the system performs according to specifications.
Owner: QA Test Team.
Implementation approach: The objective of system testing is to verify the implementation of the newly designed items, and their interaction with the existing functions.
Testing will be accomplished through an organized testing process that will have repeatable tests. This process will be accomplished by the creation of detailed Test scripts with detailed steps designed to match the requirements defined for the enhancements.
Planning the execution of test scripts for new functionality and regression tests will be done in coordination with the plan for development of the enhancements. Test case creation and development will be completed in parallel.
Test scripts will be structured to give a full range of coverage to the converted functions in both a Positive and Negative fashion, simulating what a potentially unfamiliar or familiar user might do during use. Positive test cases will reflect that the application functions as expected and described in the BRD. Negative test cases are tests that exercise the limits and boundaries outside the expected designs. The results of this testing will give us some idea as to the stability for the application and its components. Additional testing beyond the scripted test may be done where feasible to exercise the application to verify error handling and system recovery due to incorrect data or entry into fields. Contd....

## Slide 6
System Testing would include :
a. Functional Testing - Boundary value analysis , Equivalence partitioning , Cause effect and ad-hoc testing and integration with other modules.
b. Grey Box Testing
c. Performance: Testing impact of enhancement on application if any.
Tools: Rally -User stories documented in Rally.
Test Cases and Defects/Bugs to be documented in Rally and to be interlinked to each other and User story.
1.3 Security:
Owner: QA Test Team.
Implementation approach: Test team will verify the vulnerability of application using methods - SQL injection , URL manipulation using http request tools (To be checked if possible) and Cross Site Scripting. To check if any other kind of security testing required.
1.4 Regression:
Owner: QA Test Team.
Implementation approach: The Test Team will do a pass through of all the test scripts that were developed for the project. This will encompass the re-testing of each item in each test script as well as the re-verification of each repaired defect that is decided on as an items to be regressed based on the severity of the defect and the knowledge of the Voice of customer development staff as to which areas of the application are the most volatile due to new features being implemented. Positive test cases will reflect that the application functions as expected. Negative test cases are tests that exercise the limits and boundaries outside the expected designs. The results of this testing will give us some idea as to the design parameters and stability for the components.

## Slide 7
Test Coverage
1. Outline
The coverage for the testing of specific areas of the Voice of customer release is detailed in the matrix below. The test coverage will include new functions as listed in the Requirements Specification for Voice of customer , known functions that currently exist and additional test data sets designed by the Test Team. The focus of the testing will be on the new features and functionality.

## Slide 8
2. Test Mapping
Test Mapping | Requirements | New Functionality | Tests | Test Type